# Software Test Plan (STP) - Vehicle Parking System

Project: Vehicle Parking System
Version: 1.0
Authors: Daruru Bhuvan Sai
Date: 1-10-2026
Status: Draft

## 1. Introduction

Purpose: This document defines the test plan for the Vehicle Parking System (VPS) v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.

Scope: Testing covers driver-facing functions (registration, slot search, online reservation, payment, ticketing) and staff-facing functions (vehicle entry and slot allocation, vehicle exit and fee calculation, lot configuration, occupancy monitoring, attendant management, reporting), together with the non-functional and security requirements in the SRS. Physical construction/civil work of parking structures and the internal implementation of third-party payment gateways beyond their published APIs are excluded.

References: VPS Software Requirements Specification (SRS) v1.0 dated 06-09-2026; VPS Software Architecture Document (SAD) v1.0 dated 30-09-2026 (component diagram, sequence diagrams, API design); Design Specifications DS-Entry-01 to DS-Sec-01 (as referenced in the SRS RTM); applicable data-protection norms.

Definitions: VPS (Vehicle Parking System), ANPR (Automatic Number Plate Recognition), QR (Quick Response code), API (Application Programming Interface), UI (User Interface), RFID (Radio-Frequency Identification), JWT (JSON Web Token), TLS (Transport Layer Security), RTO (Recovery Time Objective), RPO (Recovery Point Objective), RBAC (Role-Based Access Control), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix).

## 2. Test Items

- Client tier: Driver Web App, Attendant Kiosk UI, Admin Console
- API Gateway / REST Router (validation, routing, rate limiting)
- Auth & Access Control (JWT, password hashing, RBAC, account lockout)
- Audit & Logging Service (transaction and access logs)
- Entry Management and Slot Allocation (atomic slot locking)
- Exit Management and Billing / Fee Calculator
- Reservation Management (slot search, pre-booking, grace period)
- Payment Processing (online/at-gate payment, verification, refunds, tokens)
- Ticket & Receipt Generator and Notification Service (SMS/Email)
- Lot / Zone / Slot Config, Occupancy Monitor & Reporting, User & Vehicle Management
- Data Access Layer and VPS Database
- Hardware Abstraction Service (gate controller, ANPR/QR/RFID scanner, ticket printer, LED display)
- REST APIs: /api/reservations, /api/entry, /api/exit

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- VPS-F-001: Capture vehicle entry via ANPR, QR ticket or manual input
- VPS-F-002: Automatic nearest-slot allocation by vehicle type
- VPS-F-003: Reject entry with 'Facility Full' message
- VPS-F-004: Entry ticket (QR) with session ID, entry time, slot number
- VPS-F-010: Parking fee calculation (duration x rate)
- VPS-F-011: Verify payment before releasing exit barrier
- VPS-F-012: Release slot within 2 seconds of confirmed exit
- VPS-F-013: Digital/printed receipt generation
- VPS-F-020 to VPS-F-023: Slot reservation / online pre-booking (VPS-F-020: online slot reservation)
- VPS-F-030 to VPS-F-032: Payment processing, refunds and transaction logging
- VPS-F-040 to VPS-F-043: Admin console, attendant override and reporting
- VPS-NF-001: Entry/exit transaction within 3 s for 90% of transactions
- VPS-NF-002: 99.5% monthly availability (reservation and payment)
- VPS-NF-003: Data-protection compliance; no plaintext card data
- VPS-NF-004: Transaction and access logs retained for at least 1 year
- VPS-NF-005: Horizontal scaling to 10x baseline concurrent users
- VPS-SR-001: TLS 1.2+ mandatory
- VPS-SR-002: Password hashing and salting (bcrypt/argon2)
- VPS-SR-003: Role-based access control
- VPS-SR-004: Tokenized payment references only (no full card numbers)
- VPS-SR-005: Failed-login logging/alerting and lockout after 5 failures

## 4. Features Not to be Tested

- Physical construction/civil work of parking structures (excluded by SRS)
- Internal implementation of third-party payment gateways beyond their published APIs (excluded by SRS)
- Optional features: mapping/geolocation API and slot-level occupancy sensors (ultrasonic/IR)
- Future enhancements listed in the SAD: native mobile app, dynamic pricing
- Hardware device firmware (gate controllers, cameras, scanners): the responsibility of the hardware vendor; VPS testing covers only integration through the Hardware Abstraction Service, using vendor devices or simulators

## 5. Test Approach / Strategy

Levels:
- Unit tests (module-level)
- Integration tests (front end ↔ backend ↔ hardware-abstraction service ↔ payment gateway sandbox)
- System tests (end-to-end entry, reservation, exit and payment flows)
- Acceptance tests (UAT)

Types:
- Functional testing (entry, allocation, exit, reservation, payment, reporting)
- Regression testing
- API testing of /api/reservations (401, 409, 422), /api/entry (400, 409) and /api/exit (402, 404) including error responses
- Performance and scalability testing (TC-Perf-01, TC-Perf-02)
- Security testing (TC-Sec-01 to TC-Sec-06)
- Usability and accessibility testing (UI clarity, high-contrast text, screen-reader labels)
- Reliability/availability and audit/retention checks (TC-OPS-01, uptime reports)

Entry Criteria: Stable build delivered, test data available, test environment ready.
Exit Criteria: All high-priority functional requirements implemented and verified, no critical NFR failures, and the RTM shows all test cases passed.

## 5.1 Security Validation

- TLS 1.2+ verification: TLS scan confirms no connections below 1.2 (TC-Sec-02)
- Password storage review: salted bcrypt/argon2 hashes, no plaintext (TC-Sec-03)
- RBAC access-control test matrix for Driver, Attendant and Admin roles (TC-Sec-04)
- Database review confirming only payment-gateway tokens are stored (TC-Sec-05)
- Account lockout and alerting after 5 consecutive failed logins (TC-Sec-06)
- Security/data-protection review checklist (TC-Sec-01)
- Payment webhook signature verification and tamper checks on tickets, sessions and fees
- STRIDE checks per SAD: rate limiting (DoS), server-side fee calculation and signed webhooks (tampering), audit logs (repudiation)
- Logs contain no passwords, tokens or card data
- Gate-control availability and graceful degradation during network loss

## 6. Test Environment

Hardware: Boom barrier/gate controller (or simulator), ANPR camera or QR/RFID scanner at entry and exit lanes, receipt/ticket printer or digital ticket display, status indicator (LED/display); optional slot-level sensors.
Software: VPS web application v1.0 (React front end, Node.js/Express REST APIs, MongoDB, JWT authentication; Python Flask/Django with a relational database is the alternative backend), hardware-abstraction API, payment gateway sandbox (Razorpay/Stripe), SMS/Email notification API, HTTPS/TLS 1.2+.
Tools: Swagger (API documentation, per SAD); Selenium WebDriver (UI automation); Postman/Newman (API testing); Jest (unit testing); Apache JMeter (performance and scalability testing); OWASP ZAP and testssl.sh (security and TLS scanning); Jira (defect tracking and test management).
Test Data: Dummy driver accounts and vehicles of different types/sizes, facility/zone/slot configurations, pricing rate cards, sandbox payment cards/tokens, sample reservations and entry/exit sessions.

## 7. Test Schedule

Milestones:
- Test case design: 05-10-2026 to 12-10-2026
- Environment setup: 08-10-2026 to 14-10-2026
- Test execution start: 15-10-2026
- Test execution end: 30-10-2026
- UAT: 02-11-2026 to 06-11-2026

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases (manual & automated)
- Test Scripts
- Test Data
- Requirements Traceability Matrix (RTM)
- Test Execution Logs
- Defect Reports
- Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Daruru Bhuvan Sai | Prepare plan, coordinate execution |
| Test Engineer | Y V BHAVANA | Design & execute test cases, log defects |
| Developer | Kshitij Gupta | Support defect fixes and triage |
| Product Owner | Anirudh G Achar | Approve test results, sign-off readiness |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build delivery | Request early smoke builds from dev team |
| Test environment downtime | Maintain backup environment on cloud VM |
| Double allocation of a slot under concurrent bookings | Verify atomic slot locking with concurrency tests early in execution |
| Network loss to gate controllers | Verify local queuing with retry/backoff and manual attendant override; use hardware simulators |
| Payment gateway downtime | Verify signed webhook confirmation with retry and the at-gate payment option; use gateway sandbox and stubs |

## 11. Assumptions & Dependencies

- Payment gateway sandbox (Razorpay/Stripe) will be stable and available
- Gate controller, ANPR/QR/RFID scanner and printer hardware, or simulators, will be available via the hardware-abstraction API
- Test data (driver accounts, vehicles, pricing rules, sandbox payment cards) will be provided before execution
- REST endpoints (/api/reservations, /api/entry, /api/exit) and the SAD sequence diagrams will be available for test design

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Environment unavailable for >4 hours
- Build is too unstable (blocks >30% test cases)

Resume testing if:
- Blocking defects are resolved
- Environment stabilized

## 13. Test Case Management & Traceability

RTM ensures mapping of SRS requirements to test cases.
Mapping (from SRS Section 8; status N = not started):
- VPS-F-001 (Capture vehicle entry) → TC-Entry-01
- VPS-F-002 (Auto slot allocation) → TC-Entry-02
- VPS-F-003 (Facility Full rejection) → TC-Entry-03
- VPS-F-004 (Entry ticket) → TC-Entry-04
- VPS-F-010 (Fee calculation) → TC-Exit-01
- VPS-F-011 (Verify payment before exit) → TC-Exit-02
- VPS-F-012 (Slot release on exit) → TC-Exit-03
- VPS-F-013 (Receipt generation) → TC-Exit-04
- VPS-F-020 (Online slot reservation) → TC-Res-01
- VPS-NF-001 (Response time) → TC-Perf-01
- VPS-NF-002 (Availability) → Ops uptime reports
- VPS-NF-003 (Data protection) → TC-Sec-01
- VPS-NF-004 (Log retention) → TC-OPS-01
- VPS-NF-005 (Scalability) → TC-Perf-02
- VPS-SR-001 to VPS-SR-005 (Security) → TC-Sec-02 to TC-Sec-06
- Each requirement is also mapped to a component in SAD Section 3.8 (e.g. VPS-F-002 → Slot Allocation, VPS-SR-003 → Auth & Access Control)
- VPS-F-021 to VPS-F-023 (Reservation) → TC-Res-02 to TC-Res-04; VPS-F-030 to VPS-F-032 (Payment, refunds, transaction logging) → TC-Pay-01 to TC-Pay-03; VPS-F-040 to VPS-F-043 (Admin console, attendant override, reporting) → TC-Admin-01 to TC-Admin-04

## 14. Test Metrics & Reporting

Metrics collected:
- % test cases executed
- % passed/failed
- Defect density
- Defect aging
- Requirement coverage

Reports:
- Daily execution status
- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Daruru Bhuvan Sai | 1-10-2026 |
| Dev Lead | Kshitij Gupta | 1-10-2026 |
| Product Owner | Anirudh G Achar | 1-10-2026 |